Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 18 October 2026 |
| --- | --- |
| Team ID | SKILLBRIDGE-01 |
| Project Name | Global Olympic Performance Analysis |
| Maximum Marks | 8 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection & Ingestion | USN-1 | As an analyst, I can ingest and load raw historical Olympic datasets (athlete_events.csv and noc_regions.csv) into the analytical environment. | 5 | High |  |
| Sprint-1 | Data Cleaning & Preprocessing | USN-2 | As an analyst, I can clean records, handle missing values, and join NOC regions using Python and Pandas. | 5 | High |  |
| Sprint-1 | Global Metrics & Medal Distribution | USN-3 | As a user, I can view Country-wise Participation and Medal Distribution charts in Tableau. | 5 | High |  |
| Sprint-1 | Historical & Seasonal Trends | USN-4 | As a user, I can explore Historical Trends and Summer vs. Winter comparison visuals. | 5 | High |  |
| Sprint-2 | Demographic Analysis | USN-5 | As a user, I can analyze Gender Participation Trends and Athlete Age Distribution histograms. | 5 | High |  |
| Sprint-2 | Performance Analysis | USN-6 | As a user, I can evaluate Top Sports by Participation and Top Host Cities. | 5 | High |  |
| Sprint-2 | Executive Dashboard & Story | USN-7 | As an evaluator, I can interact with the Executive Summary Dashboard and Tableau Story presentation. | 5 | High |  |
| Sprint-2 | Publishing & Documentation | USN-8 | As an evaluator, I can access the live project published on Tableau Public and review all project design documentation. | 5 | High |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 01 Jan 2026 | 06 Jan 2026 | 20 | 06 Jan 2026 |
| Sprint-2 | 20 | 6 Days | 07 Jan 2026 | 12 Jan 2026 | 20 | 12 Jan 2026 |
| Sprint-3 | 20 | 6 Days | 13 Jan 2026 | 18 Jan 2026 | 20 | 18 Jan 2026 |
| Sprint-4 | 20 | 6 Days | 19 Jan 2026 | 24 Jan 2026 | 20 | 24 Jan 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts